KABADIWALA CONNECT

Software Development & Implementation Document

Practical engineering blueprint for the SIH screening prototype and production evolution

Implementation baseline This document converts the approved PRD, SRS, System Architecture Document and UI/UX Design Document into an engineering execution plan. It deliberately does not claim that unverified technologies, integrations or code are already implemented. Where the source baseline leaves a technology decision unresolved, the document marks it TBD or Proposed.

| Field | Value |
| --- | --- |
| Project Name | Smart India Hackathon 2026 |
| Product Name | Kabadiwala Connect |
| Document | Software Development & Implementation Document |
| Version | 1.0 |
| Date | 20 September 2026 |
| Status | Development Blueprint / Baseline |
| Prepared By | TBD — project team |
| Reviewed By | TBD |
| Approved By | TBD |
| SIH Problem Statement ID | 26229 |
| Problem Statement | Kabadiwala Connect – Bringing the Informal Collector into the Formal Recycling Chain |
| Organization / Department | Ministry of Mines (MoM) / JNARDDC |

Source baseline: PRD v1.x • SRS v1.0 • SAD v2.0 • UI/UX Design Document v1.0

# Document Map

1. Document Control

2. Development Objective

3. Development Principles

4. Development Scope

5. Technology Stack

6. Repository Structure

7. Feature-to-Module Mapping

8. Development Phases

9. Implementation Order

10. Foundation Setup

11. Environment Management

12. Configuration & Secrets

13. Branching Strategy

14. Commit Convention

15. Coding Standards

16. Frontend Implementation

17. Frontend Component Architecture

18. Routing Implementation

19. Authentication Implementation

20. Authorization Implementation

21. Backend Implementation

22. API Implementation

23. Database Implementation

24. Database Migrations

25. Real-Time Data

26. Core Workflow Implementation

27. Transaction / State Implementation

28. AI Implementation

29. AI Error & Quota Handling

30. Voice Implementation

31. Multilingual Implementation

32. Location Implementation

33. Map Implementation

34. Offline Implementation

35. Synchronization Engine

36. File / Image Upload

37. Verification Implementation

38. Notification Implementation

39. Admin Implementation

40. Validation Implementation

41. Error Handling Architecture

42. Loading / Empty / Success Implementation

43. Security Implementation

44. Privacy Implementation

45. Test-Driven Implementation Plan

46. Unit Testing

47. Integration Testing

48. End-to-End Testing

49. Offline Testing

50. AI Testing

51. Voice Testing

52. Location Testing

53. Mobile / Responsive Testing

54. Browser Compatibility

55. Performance Optimization

56. Logging & Debugging

57. Monitoring

58. CI/CD Implementation

59. Code Review

60. Definition of Done

61. Bug Management

62. Development Risks

63. External Service Failure Strategy

64. Development Seed / Test Data

65. Demo Data Strategy

66. SIH Screening Hardening

67. Production Build Checklist

68. Deployment Procedure

69. Post-Deployment Smoke Test

70. Development Traceability Matrix

71. Implementation Status Matrix

72. Team Responsibility

73. Development Schedule

74. Final Technical Review

75. Final Development Checklist

76. Final Development Summary

# 1. Document Control

| Version | Date | Change | Status |
| --- | --- | --- | --- |
| 0.1 | 20 Sep 2026 | Initial engineering-plan structure derived from the supplied implementation specification. | Draft |
| 1.0 | 20 Sep 2026 | Development-ready blueprint aligned to PRD, SRS, SAD and UI/UX baseline; unresolved technology choices explicitly marked TBD/Proposed. | Baseline |

## Source Register

| Source | Role in implementation | Baseline status |
| --- | --- | --- |
| Kabadiwala Connect PRD | Product scope, goals, personas, P0/P1 features, non-goals, journeys. | Baseline |
| Kabadiwala Connect SRS v1.0 | Functional requirements, business rules, security, NFRs, stateful behavior. | Baseline |
| Kabadiwala Connect SAD v2.0 | Layered architecture, modular backend, relational system of record, object storage, adapters. | Baseline |
| Kabadiwala Connect UI/UX v1.0 | Screens, components, states, accessibility, responsive behavior, interaction rules. | Baseline |
| Technology decisions / codebase | Actual runtime/provider versions and existing implementation status. | Not supplied / verify before coding |

# 2. Development Objective

This document controls the engineering translation of the approved product and software baselines into code, database changes, API behavior, tests, deployment and operational checks. It is the implementation companion to the PRD, SRS, SAD and UI/UX documents rather than a replacement for them.

Use the PRD to decide whether a requested behavior belongs in the product.

Use the SRS to decide what software behavior must be implemented and tested.

Use the SAD to decide where responsibility belongs and to prevent accidental architectural coupling.

Use the UI/UX document to decide what the user sees, how states behave and how responsive/accessibility requirements are implemented.

Use this document to decide the implementation sequence, code boundaries, validation, tests, deployment and recovery behavior.

Do not convert assumptions into requirements. Unresolved provider/version decisions remain TBD until recorded as technical decisions.

Prototype completeness means a repeatable end-to-end workflow is usable on the deployed SIH URL without developer-only intervention.

## Implementation completion gate

Complete means integrated, not merely visible A P0/P1 capability is complete only when the UI action, authoritative backend behavior, persistence, authorization, validation, failure state and applicable tests are connected. A static screen, frontend-only mock or manual database edit is not an implementation.

# 3. Development Principles

| Principle | Implementation consequence |
| --- | --- |
| Requirement-driven development | Every implementation task references a requirement, feature or approved technical decision. Avoid feature creep. |
| Modular development | Keep identity, lots, pricing, discovery, quotes, transactions, verification, AI, sync and supporting services separated by responsibility. |
| Reusable components | Build shared UI primitives and domain services once; avoid role-specific duplicates unless behavior truly differs. |
| Secure-by-default | Backend authorization, server-side validation, secret isolation and least privilege are mandatory; frontend guards are usability controls only. |
| API-first where appropriate | Use stable service boundaries for client/server integration and external adapters, without inventing unnecessary APIs. |
| Separation of concerns | Presentation, state, API access, domain logic, persistence and external providers must not be tangled. |
| Input validation | Validate at UI for feedback, backend for authority and database for invariants. |
| Error-first design | Every async capability has loading, empty, error and success states, with recovery that preserves valid user input. |
| Testability | Business rules and state transitions are deterministic and directly testable. |
| Accessibility | Keyboard/focus semantics, readable text, touch targets, non-color status cues and language support are part of implementation. |
| Mobile-first | Collector flows are implemented at phone width first; desktop layouts expand information hierarchy rather than stretching the mobile layout. |
| Offline-first where required | Only explicitly supported operations become offline-capable. Offline status never masquerades as server confirmation. |
| Observability | Log operational failures and state transitions without secrets or unnecessary personal data. |
| Maintainability | Prefer simple modules and clear contracts over speculative infrastructure. |
| Minimal unnecessary complexity | For SIH, use the smallest architecture that preserves correct boundaries and a credible production path. |

# 4. Development Scope

| Scope | Included | Boundary |
| --- | --- | --- |
| SIH Screening Prototype | P0/P1 end-to-end connected workflow; collector lot creation; photo/classification; price information/value estimate; recycler discovery; quote; acceptance; handover; payment recording; traceability/history; authentication/RBAC; Hindi/Marathi core UI; AI assist with manual fallback; supported offline lot creation and synchronization; verification/admin path sufficient for demonstration. | Must be demonstrable and repeatable. |
| Production Expansion | Hardening of offline/sync, complete verification operations, robust notifications, operational monitoring, stronger accessibility/localization coverage, scalable data/query patterns, formal provider configuration, security and retention controls. | Not a claim of current implementation. |
| Future Development | Nationwide marketplace, broader ecosystem integrations, advanced analytics, predictive pricing, regulatory/EPR expansion, advanced automation and other capabilities deferred by the product baseline. | Requires product approval before entering prototype backlog. |

Scope protection Future capability must not silently become a prototype requirement. Any new feature introduced during development must be labelled “Development Recommendation — Requires Product Approval” and traced to an approved decision before implementation.

# 5. Technology Stack

The current source baseline intentionally leaves several provider/runtime choices unresolved. The table therefore records architectural requirements without inventing versions. Before implementation begins, the team must replace each TBD with the selected technology and verify the version against the repository lockfile or official project configuration.

| Layer | Technology | Version | Purpose | Implementation constraint | Status | Basis |
| --- | --- | --- | --- | --- | --- | --- |
| Frontend client | TBD — verify selected framework | TBD — Verify version | Collector/recycler/admin UI | Must support responsive web or Android-oriented client as selected | TBD | UI/UX v1.0 |
| Build tool | TBD — verify selected build system | TBD — Verify version | Development/build pipeline | Must produce reproducible production build | TBD | Frontend choice |
| Styling / design tokens | TBD — verify implementation | TBD | Implement UI/UX tokens | Must support shared components and responsive rules | TBD | UI/UX |
| UI component library | TBD / project-owned components | TBD | Reusable UI primitives | Avoid duplicate role-specific components | TBD | UI/UX |
| Backend runtime/framework | TBD — modular backend | TBD — Verify version | API, auth integration, business logic | Must preserve modular boundaries | TBD | SAD/SRS |
| Database | Relational database; exact engine/provider TBD | TBD | System of record | Transactions, relationships, state machine, audit | TBD | SAD |
| Object storage | Object storage; exact provider TBD | TBD | Material photos/documents | Binary files must not be stored as relational rows unless explicitly justified | TBD | SAD/SRS |
| Authentication | Provider/runtime TBD | TBD | Identity/session | Must integrate with user/role records securely | TBD | SRS/SAD |
| AI | External AI capability via adapter; provider TBD | TBD | Assistive material classification | Manual correction is mandatory fallback | TBD | SRS/SAD |
| Voice | Browser/device/provider capability TBD | TBD | Voice accessibility layer | Core workflow must remain usable without voice | TBD | SRS/SAD/UIUX |
| Localization | Resource-bundle approach; library TBD | TBD | Hindi/Marathi UI | No hard-coded translations in components | TBD | UIUX |
| Maps/GIS | Map library/provider TBD | TBD | Recycler discovery/location context | Map must not be the sole discovery mechanism | TBD | SAD/UIUX |
| Offline storage | Local persistence mechanism TBD | TBD | Drafts/pending operations | Must support durable operation IDs and queue state | TBD | SRS/SAD |
| Synchronization | Application sync engine | TBD | Queue → server reconciliation | Idempotent operations and conflict handling | Proposed | SRS/SAD |
| Hosting | TBD | TBD | SIH deployment / production path | No unverified provider claim | TBD | SAD |
| Monitoring | TBD | TBD | Prototype vs production observability | Do not claim existing monitoring until verified | TBD | Development decision |
| Testing | TBD | TBD | Unit/integration/E2E/API/offline/security | Framework selected with stack | TBD | SRS/this document |
| CI/CD | TBD / planned | TBD | Build, test, deploy | Pipeline is not considered existing until verified | TBD | This document |

Technology decision gate The first engineering task after repository audit is to record the actual selected stack in a Technology Decision Register. Do not write framework-specific commands, package names or deployment commands into the project process until they are verified from the codebase.

# 6. Repository Structure

Because the exact frontend/backend stack and current repository structure were not supplied in the source baseline, the following is the minimum logical structure to map onto the actual repository. It is a proposed organization, not a claim about an existing codebase.

project-root/
├── app-or-client/
│   ├── components/        # shared UI primitives; no domain persistence logic
│   ├── layouts/           # app shell and role layouts
│   ├── pages-or-routes/   # route entry points; thin orchestration
│   ├── features/          # domain feature modules
│   │   ├── auth/
│   │   ├── collector/
│   │   ├── recycler/
│   │   ├── admin/
│   │   ├── lots/
│   │   ├── quotes/
│   │   ├── transactions/
│   │   └── history/
│   ├── services/          # API/domain-facing client services
│   ├── state/             # app/session/query/local state as required
│   ├── i18n/              # language resources and locale plumbing
│   ├── offline/           # local store, queue, sync state
│   ├── ai/                # client-facing AI orchestration only
│   ├── voice/             # voice accessibility adapter
│   ├── location/          # permission/geolocation/manual fallback
│   ├── lib/               # framework-neutral helpers
│   ├── types/             # shared types/contracts
│   └── tests/
├── server-or-api/
│   ├── modules/
│   │   ├── auth/
│   │   ├── users/
│   │   ├── lots/
│   │   ├── pricing/
│   │   ├── discovery/
│   │   ├── quotes/
│   │   ├── transactions/
│   │   ├── verification/
│   │   ├── notifications/
│   │   ├── ai/
│   │   └── sync/
│   ├── middleware/
│   ├── validation/
│   ├── persistence/
│   ├── adapters/
│   ├── audit/
│   └── tests/
├── database/
│   ├── migrations/
│   ├── seeds/
│   └── docs/
├── docs/
│   ├── api/
│   ├── decisions/
│   └── runbooks/
└── tests/
    └── e2e/

| Folder | Purpose | Belongs here | Does not belong here | Dependencies |
| --- | --- | --- | --- | --- |
| features/ | Domain-specific UI and orchestration. | Screens, feature hooks, view models. | Raw database calls, provider secrets. | Shared components/services |
| components/ | Reusable presentation primitives. | Buttons, inputs, status, cards, dialogs. | Collector-only business workflows. | Design tokens/types |
| services/ | Client integration boundary. | API client, request mapping, error normalization. | UI rendering. | Auth/session + backend contracts |
| offline/ | Offline state and queue. | Local drafts, operation IDs, sync status. | Business rules duplicated from backend. | Local store + sync API |
| server/modules/ | Backend business modules. | Use cases, service logic, module validation. | Frontend rendering. | Database/adapters |
| server/adapters/ | External provider isolation. | AI, maps, notification, storage adapters. | Core business state transitions. | Provider SDKs |
| database/migrations/ | Versioned schema changes. | DDL/schema migrations, safe seeds. | Ad-hoc production edits. | Selected DB tooling |

# 7. Feature-to-Module Mapping

| Feature / Requirement | Module | Frontend | Backend | Database | API path | External | Tests | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| F-01 / FR-001 | Authentication / lot module | Auth + Collector UI | Lot service | users/lots | Create-lot API (contract TBD) | Auth provider | UT/IT/E2E | P0 |
| F-02 / FR-002 | Material photo | Collector lot feature | Upload/storage service | lot_media | Upload API (TBD) | Object storage | Component/IT/E2E | P0 |
| F-03 / FR-003 | Manual classification | Lot feature | Lot/classification service | lots/materials | Classification update API (TBD) | Reference data | UT/IT | P0 |
| F-04 / FR-004 | AI classification assist | AI feature | AI adapter | classification events if persisted | AI service contract (TBD) | AI provider TBD | UT/IT/AI/E2E | P0/P1 |
| F-05 / FR-005 | Weight entry | Lot feature | Lot validation | lots | Lot update API | None | UT/IT | P0 |
| F-06 / FR-006 | Price information | Price feature | Pricing service | materials/prices | Price read API (TBD) | Reference dataset | UT/IT | P0 |
| F-07 / FR-007 | Value estimate | Estimate component | Pricing service | derived value; final negotiated value separate | Estimate API or server calculation (TBD) | Reference price dataset | UT/IT | P0 |
| F-08 / FR-008 | Submit lot | Collector workflow | Lot service | lots | Submit API (TBD) | Notifications if used | IT/E2E | P0 |
| F-09 / FR-009 | Recycler discovery | Discovery UI | Discovery service | recycler profiles/location | Discovery API (TBD) | Map/GIS optional | IT/E2E | P0 |
| F-10 / FR-010 | Quote request | Quote UI | Transaction/quote service | quote_requests | Quote request API (TBD) | Notification mechanism | IT/E2E | P0 |
| F-11 / FR-011 | Recycler quote | Recycler UI | Quote service | quotes | Quote API (TBD) | Notification mechanism | IT/E2E | P0 |
| F-12 / FR-012 | Accept quote | Collector UI | Transaction service | transactions | Accept API (TBD) | Notification mechanism | UT/IT/E2E | P0 |
| F-13 / FR-013 | Handover | Handover UI | Transaction service | handover confirmations | Handover API (TBD) | Optional location evidence | IT/E2E | P0 |
| F-14 / FR-014 | Payment record | Outcome UI | Transaction service | payment records | Payment record API (TBD) | No mandatory digital payment | UT/IT/E2E | P0 |
| F-15 / FR-015 | Earnings history | History UI | History query service | transactions/payment records | History API (TBD) | None | IT/E2E | P0 |
| F-16 / FR-016 | Traceability | Transaction detail | Transaction/audit service | transaction/audit records | Transaction detail API (TBD) | None | IT/E2E | P0 |
| F-17 / FR-017 | Recycler verification | Admin UI | Verification service | verification records | Admin verification API (TBD) | Document storage | IT/Security/E2E | P1 |
| F-18 / FR-018 | Hindi/Marathi UI | i18n layer | Locale resources | locale preference | Locale preference API/local store | None | Component/E2E | P0 |
| F-19 / FR-019 | Offline lot creation | Offline feature | Local lot service | local store | Sync API contract TBD | Device storage | Offline/E2E | P1 |
| F-20 / FR-020 | Queued sync | Offline/sync | Sync service | operation queue | Sync endpoint contract TBD | Network state | UT/IT/Offline | P1 |
| F-21 / FR-021 | Sync state | Shared status UI | Sync service | operation status | Sync status API/TBD | None | Component/E2E | P1 |
| F-22 / FR-022 | Safety guidance | Collector UX | Content/config | reference content | Content delivery TBD | None | Component/E2E | P1 |
| F-23 / FR-023 | Voice assistance | Voice adapter | Voice service/adapter | optional interaction state | Voice integration TBD | Browser/device/provider | Component/E2E | P1 |
| F-24 / FR-024 | Manual location fallback | Location module | Location service | user/location context | Location update API (TBD) | Geolocation/map provider | Component/IT/E2E | P1 |
| F-25 / FR-025 | Role-protected API | Auth/RBAC | Authorization middleware | users/roles/ownership | All protected APIs | Auth provider | Security/IT/E2E | P0 |

# 8. Development Phases

| Phase | Objective | Key tasks | Dependencies | Deliverables | Primary risk |
| --- | --- | --- | --- | --- | --- |
| Phase 0 — Project Audit | Establish truth about repository, stack, deployment and existing code. | Inventory files; inspect package manifests/lockfiles; run current build/tests; identify implemented vs mocked flows; record technology decisions. | None | Repository audit, decision register, gap list | Actual codebase may differ from documents. |
| Phase 1 — Foundation | Create reproducible development baseline. | Branching; env templates; lint/type/test setup; shared tokens; error contract; API client boundary; DB connection/migration baseline. | 0 | Buildable skeleton + developer setup guide | Premature framework changes. |
| Phase 2 — Authentication & Roles | Secure identity and role boundaries. | Auth integration; user profile linkage; session handling; route guards; backend RBAC; ownership checks. | 1 | Collector/Recycler/Admin protected shells | Provider configuration errors. |
| Phase 3 — Core Collector Workflow | Implement lot creation through estimate. | Create lot; photo; classification; weight; price information; estimate; save draft. | 2 | Persisted collector lot flow | UI/backend contract drift. |
| Phase 4 — Recycler & Transaction Workflow | Connect lot to recycler, quote and handover. | Discovery; quote request; quote creation; acceptance; state machine; handover; payment record; history. | 3 | End-to-end transaction lifecycle | Invalid transitions/ownership. |
| Phase 5 — Admin & Verification | Operational controls. | Verification queue/detail; reference data access; transaction monitoring; audit events. | 4 | Admin operational path | Over-privileged access. |
| Phase 6 — AI, Voice & Language | Add assistive capabilities without blocking core flow. | AI adapter; confidence/fallback; voice layer; Hindi/Marathi resources; persistence. | 3 + foundation | Assistive classification + language/voice demo | External provider failures. |
| Phase 7 — Location, Offline & Sync | Implement explicitly supported resilience features. | Geolocation/manual fallback; local drafts; operation queue; idempotency; reconciliation; sync status. | 3–4 | Offline create/sync path | Duplicate/conflict behavior. |
| Phase 8 — Security & Hardening | Close security and operational gaps. | Secret audit; access policy review; upload validation; rate limiting where supported; logs; privacy review. | All | Security checklist + fixes | Hidden assumptions. |
| Phase 9 — Test & SIH Hardening | Make the deployed prototype repeatable. | Unit/integration/E2E; mobile; offline; AI; voice; fresh-user; production build; smoke test; demo rehearsal. | All | Release candidate + demo runbook | Environment drift. |
| Phase 10 — Deployment & Verification | Deploy and verify the selected environment. | Build; configure env; migrate safely; deploy; smoke test; rollback readiness. | 9 | Verified SIH URL | Provider outage/configuration. |

# 9. Implementation Order

Identity
  ↓
Role + ownership enforcement
  ↓
User/profile persistence
  ↓
Material/reference data
  ↓
Collector lot draft
  ↓
Photo + classification + weight
  ↓
Price information + estimate
  ↓
Lot submission
  ↓
Recycler discovery
  ↓
Quote request
  ↓
Recycler quote
  ↓
Quote acceptance
  ↓
Transaction state machine
  ↓
Handover confirmation
  ↓
Payment recording
  ↓
History + traceability
  ↓
Admin monitoring / verification

Cross-cutting after foundations:
AI assist → Voice → Localization → Location → Offline queue → Sync → Hardening

Dependency rule Do not implement a UI action that assumes backend state before the corresponding domain operation and authorization rule exist. For example, “Accept Quote” is not a frontend-only state change; it must invoke an authorized server transition that verifies quote ownership/eligibility and current transaction state.

# 10. Foundation Setup

| Setup item | Required implementation | Verification |
| --- | --- | --- |
| Repository | Confirm source control repository, default branch, protected branches and current working tree. | Repository audit recorded. |
| Branching | Use the simple strategy in Section 13; avoid unnecessary long-lived branches. | PR can merge cleanly. |
| Environment configuration | Create non-secret example configuration and per-environment private configuration. | Application starts without hard-coded secrets. |
| Dependencies | Install only packages required by selected stack; lock versions through the repository's normal package manager. | Clean install/build succeeds. |
| Linting | Use the selected stack's verified linter configuration. | Lint passes in CI/local. |
| Type checking | Enable if the selected stack supports it; treat type errors as release blockers for typed code. | Type check passes. |
| Testing | Configure unit/component/integration/E2E layers appropriate to stack. | At least one representative test per layer. |
| Build | Document the verified production build command only after stack audit. | Production build succeeds from clean checkout. |
| Development DB | Create isolated development database/schema. | Migrations run from empty database. |
| Secrets | Use local env injection or secret manager; never commit secrets. | Secret scan / manual review passes. |
| Local workflow | README explains install → configure → migrate → run → test. | New developer can start without tribal knowledge. |

# 11. Environment Management

| Environment | Configuration | Database | External services | Logging | Deployment | Purpose |
| --- | --- | --- | --- | --- | --- | --- |
| Development | Local developer configuration | Local/isolated DB | Local or sandbox external services | Verbose technical logs; no secrets | Manual | Rapid iteration |
| Testing | Automated or shared test configuration | Disposable/isolated test DB | Test/sandbox services | Structured test logs | CI if configured | Repeatability |
| Staging | If selected | Staging DB | Sandbox/controlled providers | Production-like observability | Controlled | Release verification |
| Production / SIH URL | Minimal public configuration + protected private configuration | Production/evaluator DB | Selected live services | Operational logs without sensitive payloads | Verified deployment path | Fresh-user smoke test |

Exact hostnames, providers and URLs are TBD until verified from the implementation environment. Never copy production credentials into local or demo configuration.

# 12. Configuration & Secrets

| Configuration type | Examples | Frontend allowed? | Backend only? | Handling |
| --- | --- | --- | --- | --- |
| Public configuration | Public API base URL, non-secret feature flags, public map configuration if the selected provider permits it | Yes, when explicitly public | May also be available server-side | Environment-specific |
| Private configuration | Database credentials, signing secrets, service credentials, AI secret keys, storage credentials | No | Yes | Secret manager / protected environment |
| User/session data | Tokens/session state according to auth provider | Only through provider-approved client mechanism | Yes | Never log raw tokens |
| Provider configuration | AI, storage, notifications, map credentials | Only if provider documents a public client key | Yes for private credentials | Rotate when compromised or required |

Commit an example configuration file containing names/placeholders only.

Do not commit .env files containing secrets.

Do not embed AI, database, storage or server credentials in frontend source.

Do not print secrets in logs, error messages or screenshots used for SIH evidence.

Record secret rotation and emergency revocation procedures for production.

# 13. Branching Strategy

| Branch | Purpose | Naming / rule |
| --- | --- | --- |
| main | Stable integration/release baseline. | Protected; merge via reviewed PR. |
| feature/* | One coherent feature or workflow. | feature/auth-otp; feature/collector-flow; feature/quote-workflow |
| fix/* | Bug or regression fix. | fix/mobile-layout; fix/ai-fallback |
| release/* | Only if the team needs a short-lived release hardening branch. | release/sih-screening-1 |
| hotfix/* | Urgent post-release correction if required. | hotfix/auth-session |

A separate development branch is optional. Do not introduce it unless the team actually needs parallel release integration.

# 14. Commit Convention

| Type | Use | Example |
| --- | --- | --- |
| feat | New approved behavior | feat(lots): add collector lot draft persistence |
| fix | Bug correction | fix(sync): prevent duplicate queued submit |
| refactor | Internal structure without behavior change | refactor(auth): isolate role resolver |
| docs | Documentation | docs(dev): add deployment smoke test |
| test | Tests only | test(transaction): cover invalid state transition |
| chore | Tooling/dependency maintenance | chore(ci): update test workflow |
| security | Security hardening | security(upload): validate file type and access |

# 15. Coding Standards

| Area | Standard |
| --- | --- |
| Naming | Use domain names from the SRS: lot, quote, transaction, handover, recycler, verification, earnings. |
| Types | Prefer explicit domain types/contracts at API boundaries; avoid untyped cross-module payloads. |
| Functions | Keep business functions small, deterministic where possible and single-purpose. |
| Components | Presentation components should not perform direct persistence or contain secret/provider logic. |
| Hooks/state | Hooks coordinate UI state; domain rules belong in services/domain modules. |
| API calls | Centralize authentication headers, error normalization, retry policy and request IDs where supported. |
| Validation | Share schemas only where technically safe; never remove server validation because frontend validation exists. |
| Async operations | Always model loading/error/success and cancellation/retry where appropriate. |
| Comments | Explain non-obvious decisions, not syntax. Link to a decision/requirement when useful. |
| Utilities | Avoid generic utility dumping grounds; place domain helpers near their domain. |
| Errors | Use typed/domain error categories; preserve safe user messages and detailed internal diagnostics separately. |

# 16. Frontend Implementation

## 16.1 App shell and routing

Implement one application shell with shared authentication/session state, language preference, connectivity/sync status and notification surfaces. Role-specific layouts should share primitives while exposing only authorized navigation.

## 16.2 Screen implementation map

| ID | Screen | Role | Access | Implementation responsibility | Route |
| --- | --- | --- | --- | --- | --- |
| SH-01 | Landing | Shared | Public | Entry point | Route TBD |
| SH-02 | Login | Shared | Public | Authentication | Route TBD |
| SH-03 | OTP | Shared | Auth flow | Authentication | Route TBD |
| SH-04 | Language | Shared | All | Locale selection | Route TBD |
| SH-05 | Help | Shared | All | Help/accessibility | Route TBD |
| CO-01 | Collector Dashboard | Collector | Collector | Active workflow + sync status | Route TBD |
| CO-02 | Create Lot | Collector | Collector | Lot draft | Route TBD |
| CO-03 | Photo | Collector | Collector | Capture/upload | Route TBD |
| CO-04 | Classification | Collector | Collector | AI/manual classification | Route TBD |
| CO-05 | Weight | Collector | Collector | Weight entry | Route TBD |
| CO-06 | Estimate / Price | Collector | Collector | Price information/value estimate | Route TBD |
| CO-07 | Recycler Discovery | Collector | Collector | List/map discovery | Route TBD |
| CO-08 | Recycler Detail | Collector | Collector | Recycler information | Route TBD |
| CO-09 | Quote | Collector | Collector | Quote review/acceptance | Route TBD |
| CO-10 | Handover | Collector | Collector | Handover confirmation | Route TBD |
| CO-11 | Payment / Outcome | Collector | Collector | Payment/outcome record | Route TBD |
| CO-12 | History / Earnings | Collector | Collector | History and traceability | Route TBD |
| RE-01 | Recycler Dashboard | Recycler | Recycler | Incoming requests | Route TBD |
| RE-02 | Requests | Recycler | Recycler | Eligible lots | Route TBD |
| RE-03 | Lot Detail | Recycler | Recycler | Lot review | Route TBD |
| RE-04 | Create Quote | Recycler | Recycler | Quote creation | Route TBD |
| RE-05 | Handover | Recycler | Recycler | Handover confirmation | Route TBD |
| RE-06 | Transactions | Recycler | Recycler | Transaction history | Route TBD |
| AD-01 | Admin Dashboard | Admin | Admin | Operational overview | Route TBD |
| AD-02 | Verification Queue | Admin | Admin | Recycler verification | Route TBD |
| AD-03 | Verification Detail | Admin | Admin | Evidence/review | Route TBD |
| AD-04 | Users | Admin | Admin | User administration | Route TBD |
| AD-05 | Transaction Monitoring | Admin | Admin | Operational monitoring | Route TBD |
| AD-06 | Settings / Reference Data | Admin | Admin | Materials/prices/configuration | TBD / confirm prototype scope |

## 16.3 UI state contract

| State | Implementation rule |
| --- | --- |
| Loading | Render explicit progress/skeleton; do not leave blank screen during expected async work. |
| Empty | Explain why there is no data and provide a relevant next action. |
| Error | Show plain-language problem + recovery; preserve entered data where safe. |
| Success | Confirm what changed and show the next logical action. |
| Offline | Clearly distinguish locally saved/pending from server-confirmed. |
| Unauthorized | Do not expose restricted data; route to appropriate authentication/permission state. |

# 17. Frontend Component Architecture

| Component | Purpose | Props/Input | Events | Dependencies | Reusable? | Role-specific? | Responsive | Accessibility |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C-BTN / Button | Primary/secondary actions | label, variant, state | onPress | shared tokens | Yes | No | Full-width when useful on mobile | Keyboard/touch accessible |
| C-INP / Input | Data entry | label, value, validation, type | onChange | form state | Yes | No | Stacked | Label + error + focus |
| C-SEL / Select | Bounded choice | options, value | onChange | locale/options | Yes | No | Native/bottom-sheet pattern | Keyboard/screen-reader |
| C-UPLOAD / Media Upload | Photo capture/upload | accept, preview, progress | capture/select/remove | storage service | Yes | Collector-focused | Camera-first on mobile | Accessible label + progress |
| C-STATUS / Status | Lifecycle/sync state | status, text | optional onPress | state map | Yes | No | Compact chip/card | Never color-only |
| C-CARD / Entity Card | Recycler/lot/quote summary | entity data | onOpen | domain service | Yes | Variant by role | Responsive stack | Semantic heading/action |
| C-FILTER / Filter | Discovery filtering | filters | onChange | discovery query | Yes | No | Bottom sheet on mobile | Labels and reset |
| C-MODAL / Dialog | Confirmation/critical action | title, body, actions | onConfirm/onCancel | focus manager | Yes | No | Full-screen/stacked on small screens | Focus trap |
| C-NOTICE / Notice | Error/info/offline banner | severity, message | optional action | error/status system | Yes | No | Compact mobile banner | Icon + text, not color alone |

# 18. Routing Implementation

Exact route syntax is stack-dependent and therefore TBD until the repository audit confirms the router. The route model below is the required logical boundary.

| Route group | Authentication | Role | Permission/ownership | Unauthorized behavior | Fallback |
| --- | --- | --- | --- | --- | --- |
| /login | No | Public | None | Not applicable | Landing |
| /collector/* | Yes | Collector | Own collector resources | 403/redirect to authorized home | Collector dashboard |
| /recycler/* | Yes | Recycler | Eligible/owned recycler resources | 403/redirect | Recycler dashboard |
| /admin/* | Yes | Administrator | Admin permission | 403; no data leakage | Authorized home |
| /shared/* | Usually yes | Role-dependent | Resource-level checks | 403/redirect | Role dashboard |

Security rule Hiding a navigation item is not authorization. Every protected backend operation must independently check authenticated identity, role, permission and resource ownership.

# 19. Authentication Implementation

Integrate the selected authentication mechanism only after its provider/version is recorded in the Technology Decision Register.

Create or resolve the application user record after identity is established; do not infer role from a client-controlled field.

Resolve the user's role from authoritative application data.

Create a protected session according to the selected provider's secure mechanism.

Persist only the minimum client-side session information required by the provider.

Handle login/OTP errors without exposing provider internals.

Handle expiry by preserving safe context and returning the user to authentication.

Logout must clear client state and invalidate/revoke the session according to provider capability.

Recovery must use the provider-approved mechanism; never implement custom password/OTP storage unless explicitly selected and secured.

| Event | Server behavior | Client behavior | Test |
| --- | --- | --- | --- |
| Registration/login | Authenticate and establish identity | Show progress; preserve phone context where applicable | Auth success/failure |
| OTP verification | Validate provider response/session | Show invalid/expired/resend states | Valid/invalid/expired |
| Session refresh | Use provider mechanism | Refresh or redirect safely | Expiry/refresh |
| Logout | Terminate/invalidate provider session as supported | Clear app state and return to entry | Logout + back-button access |
| Unauthorized API | Return safe 401/403 | Show appropriate state; never expose data | Role/ownership violation |

# 20. Authorization Implementation

| Role | Resource | Read | Create | Update | Approve | Verify |
| --- | --- | --- | --- | --- | --- | --- |
| Collector | Own lots | Yes | Yes | Own only | No | No |
| Collector | Own quotes/transactions | Yes | Where allowed | Own only | Accept own quote | Confirm own handover |
| Recycler | Eligible requests | Yes | Quote/update own | Assigned/eligible only | No | Confirm relevant handover |
| Administrator | Users/reference data | Yes | Yes | Operational scope | Verify/manage | Verify where authorized |
| Administrator | Transactions/audit | Yes | Authorized operational actions | Operational scope | Configured | Review/audit |

Backend authorization is authoritative.

Ownership checks must be performed against server-resolved identity, not client-supplied owner IDs.

Recycler verification state controls whether a recycler can be represented as verified/eligible.

Invalid role changes or privilege escalation attempts fail closed and are logged at an appropriate level.

Database-level access policies should be used where supported by the selected engine/provider, but must not replace application business rules.

# 21. Backend Implementation

| Module | Responsibility | Inputs | Outputs | Dependencies | Failure behavior | Test approach |
| --- | --- | --- | --- | --- | --- | --- |
| Identity/Auth | Authenticate and establish identity/session integration. | Identity/session input | Authenticated principal | Auth provider | Safe rejection | Auth integration tests |
| Authorization | Role/permission/ownership checks. | Principal + resource | Allow/deny | Identity + DB | 403/404-safe behavior | Security tests |
| Lots | Create/edit/submit collector lots. | Validated lot command | Lot state | DB + media | Reject invalid/unauthorized | Unit/integration |
| Pricing | Return configured price information and calculate reference estimate. | Material + weight | Price/estimate | Reference data | Explicit unavailable state | Unit/integration |
| Discovery | Find eligible recyclers based on supported data/location. | Lot + location/filter | Recycler list | DB + map adapter if needed | Empty/failure state | Integration/E2E |
| Quotes | Create/read/update quote lifecycle. | Quote command | Quote state | DB + notification | Reject stale/invalid quote | State tests |
| Transactions | Authoritative state machine, handover/payment. | Transaction command | New state | DB + audit | No state mutation on invalid transition | State/integration |
| Verification | Recycler review lifecycle. | Evidence + decision | Verification state | DB + storage | Reject unauthorized decision | Security/E2E |
| AI adapter | Call external AI and normalize result. | Media + request | Advisory classification | AI provider | Timeout/fallback | Contract/error tests |
| Sync | Process queued offline operations idempotently. | Operation envelope | Applied/rejected/conflict | DB | Idempotent response | Offline/integration |
| Notifications | Create/send supported event notifications. | Event | Notification state | Selected provider/in-app store | Do not block core transaction | Integration |

# 22. API Implementation

The SRS defines required behavior but does not establish a final endpoint naming convention/provider. Therefore this document does not pretend that specific URLs already exist. The API contract must be finalized before implementation and recorded against the following operation register.

| API ID | Operation | Endpoint | Method | Auth | Validation | Error | Idempotency |
| --- | --- | --- | --- | --- | --- | --- | --- |
| API-01 | Authenticate/session | Endpoint TBD | Method TBD | Auth provider integration | Provider/session contract | Auth errors | Idempotency per provider |
| API-02 | Create/update lot | Endpoint TBD | POST/PATCH — Proposed | Collector owns lot | Lot schema + business rules | Validation/ownership | Client operation ID for offline |
| API-03 | Upload media | Endpoint TBD | POST — Proposed | Collector owns lot | File validation | Upload/storage error | Idempotency key recommended |
| API-04 | Classify material | Endpoint TBD | POST/PATCH — Proposed | Collector lot | Allowed materials | AI unavailable → manual | Request ID |
| API-05 | Price/estimate | Endpoint TBD | GET/POST — Proposed | Authenticated as required | Material + weight | Reference data unavailable | Read can be cacheable |
| API-06 | Recycler discovery | Endpoint TBD | GET — Proposed | Collector | Location/filter | Empty/provider error | Query pagination if needed |
| API-07 | Quote request | Endpoint TBD | POST — Proposed | Collector owns lot | Submitted lot + eligible recycler | Stale/unauthorized | Idempotency required |
| API-08 | Create/update quote | Endpoint TBD | POST/PATCH — Proposed | Recycler eligible | Quote rules | Invalid state | Idempotency required |
| API-09 | Accept quote | Endpoint TBD | POST — Proposed | Collector owns transaction | Pending quote/current state | Conflict/stale state | Idempotency required |
| API-10 | Handover confirmation | Endpoint TBD | POST — Proposed | Transaction party | Current state | Invalid actor/state | Idempotency required |
| API-11 | Payment record | Endpoint TBD | POST/PATCH — Proposed | Authorized party/admin | Valid transaction | Invalid state/data | Idempotency required |
| API-12 | History/traceability | Endpoint TBD | GET — Proposed | Resource owner/authorized | Resource scope | Unauthorized | Pagination |
| API-13 | Verification decision | Endpoint TBD | POST/PATCH — Proposed | Admin | Evidence + decision | Unauthorized/invalid state | Audit required |
| API-14 | Sync batch | Endpoint TBD | POST — Proposed | Authenticated device/session | Operation envelope | Partial failure/conflict | Operation IDs mandatory |

API contract gate Before frontend and backend teams parallelize heavily, freeze the request/response/error shapes for P0 operations. Endpoint names may be REST, RPC or framework-specific, but the contract must preserve the SRS behavior and state rules.

# 23. Database Implementation

| Entity | Purpose | Core fields | Relationships | Required | Optional | Indexes/constraints | Security/access |
| --- | --- | --- | --- | --- | --- | --- | --- |
| User | Identity-linked application profile and role | id, auth_identity_ref, role, status, locale, timestamps | Role + ownership references | id/auth identity/role/status | Optional profile fields | role/status; ownership foreign keys | User ownership + role policy |
| Material | Supported material reference data | id, code, localized labels, active | Lot/price references | id/code | Localized labels | code unique | Read by authorized users; admin writes |
| Price Reference | Configured price information | id, material_id, unit, value/range, effective_at, status | Material | material_id/effective_at | Optional notes | material + effective date | Admin-controlled |
| Lot | Collector material lot | id, owner_id, material_id, weight, unit, classification source, status, location context, timestamps | User/material/media/quotes | id, owner, material, weight, status | Location/media | owner/status/material indexes | Owner only except eligible workflow |
| Lot Media | Photo/document metadata | id, lot_id, object_key, mime, size, checksum, timestamps | Lot | id/lot_id/object key | Metadata | lot_id | Owner/authorized access |
| Quote Request | Lot submitted to recycler | id, lot_id, recycler_id, status, timestamps | Lot/recycler | id, lot, recycler, status | Optional notes | lot/recycler/status | Collector + eligible recycler |
| Quote | Recycler offer | id, request_id, recycler_id, amount, terms, status, timestamps | Quote request/recycler | id, request, recycler, amount | Terms | request/status | Relevant parties |
| Transaction | Accepted commercial/workflow record | id, lot_id, accepted_quote_id, state, timestamps | Lot/quote/handover/payment | id, lot, state | Optional final values | state/lot | Relevant parties/admin |
| Handover | Confirmation evidence/state | id, transaction_id, actor, confirmation_state, timestamps | Transaction/users | id, transaction, actor | Evidence fields | transaction | Relevant parties |
| Payment Record | Recorded payment outcome | id, transaction_id, amount, method/label, status, recorded_by, timestamps | Transaction/user | id, transaction, amount | Method/notes | transaction | Authorized parties/admin |
| Verification | Recycler review/decision | id, recycler_id, status, evidence refs, reviewer, timestamps | Recycler/user/storage | id, recycler, status | Evidence | recycler/status | Admin only |
| Audit Event | Attributable operational event | id, actor_id, action, resource_type, resource_id, timestamp, safe metadata | User/resource | id, actor, resource, timestamp | Metadata | resource/time | Restricted operational access |
| Sync Operation | Offline operation envelope | operation_id, actor/device context, operation type, payload ref, status, timestamps | User + target resource | operation_id, status | Error/conflict info | operation_id unique | Owner/device + server processing |

The existing SRS/SAD remain the source of truth for the full domain model. This section adds implementation sequencing and ownership constraints; it is not intended to replace the detailed database specification.

# 24. Database Migrations

Create the initial schema from an empty development database.

Create reference-data seeds for materials and controlled price data only where approved.

Use versioned migrations for every schema change.

Never edit production schema manually during an SIH demonstration.

Test migrations forward from an empty database and, where supported, test rollback for safe reversible changes.

Before a production/SIH deployment, take the environment's appropriate backup/snapshot and verify the migration against a copy or staging environment where available.

Do not put development-only fake users or bypass credentials into production seed logic.

# 25. Real-Time Data

Real-time delivery is not a prerequisite for every workflow. Use it only where the selected implementation and UX benefit materially. Polling, refresh or event-driven updates may be used according to the actual stack.

| Event | Source | Recipient | Trigger | Data changed | UI update | Failure behavior |
| --- | --- | --- | --- | --- | --- | --- |
| Quote request | Collector transaction | Eligible recycler | Request submitted | Request status + eligibility | Recycler requests view refresh | Fallback: refresh/poll |
| Recycler quote | Recycler quote module | Collector | Quote submitted | Quote status/amount | Collector quote badge/detail | Fallback: refresh |
| Quote acceptance | Collector transaction | Recycler | Quote accepted | Transaction state | Recycler request/transaction update | Fallback: refresh |
| Handover confirmation | Transaction | Other party/admin | Confirmation recorded | Confirmation/state | Status update | Fallback: refresh |
| Verification decision | Admin verification | Recycler | Decision saved | Verification status | Profile/status update | Fallback: refresh |

# 26. Core Workflow Implementation

| Step | Screen | User action | Service/API | Validation | DB operation | State | Feedback | Next |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | CO-01 → CO-02 | Tap Create Lot | Create local/server draft | Required owner/auth; empty draft allowed | lot created | Draft | Show saved draft | CO-03 |
| 2 | CO-03 | Capture/upload photo | Media upload/local attach | File type/size/ownership | lot media | Draft | Preview + progress | CO-04 |
| 3 | CO-04 | AI suggest or manual classify | Classification service | Material must be supported; AI advisory | classification fields | Draft | Show suggestion + edit | CO-05 |
| 4 | CO-05 | Enter weight | Lot update | Numeric/range/unit validation | weight fields | Draft | Inline validation | CO-06 |
| 5 | CO-06 | View price / estimate | Pricing service/calculation | Material + valid weight | reference estimate | Draft | Explain reference nature | CO-07 |
| 6 | CO-07 | Discover recycler | Discovery query | Location or manual location | eligible list | Draft/Submitted as defined | List/map + empty/error | CO-08 |
| 7 | CO-08 | Request quote | Quote request | Submitted lot + eligible recycler | quote request | Submitted | Confirmation | Recycler workflow |
| 8 | RE-02/03 | Review lot | Recycler read | Eligibility/access | none | Quote pending | Request detail | RE-04 |
| 9 | RE-04 | Submit quote | Quote service | Amount/terms validation | quote | Quote Received | Confirmation | CO-09 |
| 10 | CO-09 | Accept quote | Transaction transition | Pending valid quote + owner | transaction | Accepted | Success/status | CO-10 |
| 11 | CO-10 / RE-05 | Confirm handover | Transaction service | Authorized party + valid state | handover confirmations | Handover Initiated → confirmations | Show pending counterpart | Payment/outcome |
| 12 | CO-11 / authorized party | Record payment | Payment service | Valid transaction; payment data | payment record | Payment Recorded | Receipt/history state | CO-12 |
| 13 | CO-12 | Open history/traceability | History query | Owner/authorized | read-only history | Completed | Timeline/record | End |

# 27. Transaction / State Implementation

| State | Meaning | Allowed previous | Allowed next | Actor | DB update | UI |
| --- | --- | --- | --- | --- | --- | --- |
| Draft | Lot started but not submitted | — | Submitted | Collector | Persist lot draft | Draft indicator |
| Submitted | Lot entered request workflow | Draft | Quote Received / request workflow | Collector/system | Persist submission timestamp/status | Submitted |
| Quote Received | At least one eligible quote exists | Submitted | Accepted / other configured quote outcome | Collector | Persist quote + current transaction linkage | Quote badge |
| Accepted | Collector accepted a quote | Quote Received | Scheduled / Handover Initiated | Collector/system | Persist accepted quote and state | Accepted |
| Scheduled | Handover arrangement recorded if used | Accepted | Handover Initiated | Authorized party | Persist schedule | Scheduled |
| Handover Initiated | Handover process started | Accepted/Scheduled | Collector Confirmed / Recycler Confirmed | Authorized party | Persist initiation | Pending confirmation |
| Collector Confirmed | Collector confirmation recorded | Handover Initiated | Completed when required counterpart confirmation exists | Collector | Persist confirmation | Confirmed/pending |
| Recycler Confirmed | Recycler confirmation recorded | Handover Initiated | Completed when required counterpart confirmation exists | Recycler | Persist confirmation | Confirmed/pending |
| Completed | Required handover confirmations satisfied | Confirmation state | Payment Recorded where payment is recorded | System/authorized party | Persist completion | Completed |
| Payment Recorded | Payment outcome has been recorded | Completed / configured valid payment state | Terminal for payment record | Authorized party/admin | Persist payment record | Payment recorded |

State-machine invariant BR-010 requires invalid state transitions to produce no transaction mutation. Implement a single authoritative transition function/service that checks current state, actor, resource ownership and allowed next state before writing.

# 28. AI Implementation

Acquire the user-provided material image through the approved media flow.

Validate file type, size and ownership before AI processing.

Preprocess only as required by the selected provider/model.

Call the AI provider through a server-side adapter when credentials or provider policy require server-side protection.

Request a structured classification response aligned to the supported material taxonomy.

Parse and validate the response against an allowlist of material IDs; reject unknown categories.

Represent the result as an advisory suggestion, with confidence/uncertainty only when the provider returns a meaningful signal.

Allow the collector to override the suggestion through the normal manual classification path.

Persist only the result fields required by the product and audit/debug data that is explicitly justified.

On timeout, quota, invalid key, malformed response or unavailable service, show the AI fallback state and continue with manual classification.

| AI stage | Implementation control | Failure behavior | Test |
| --- | --- | --- | --- |
| Input | Validate image ownership/type/size | Reject unsupported input | Invalid/oversize file |
| Provider call | Adapter + timeout + safe credentials | Timeout/unavailable | Timeout/service failure |
| Response | Schema/allowlist validation | Treat as invalid model output | Malformed response |
| Confidence | Never convert uncertainty into certainty | Ask user to confirm/manual select | Low confidence |
| Persistence | Store advisory result only as required | Do not overwrite user correction | Correction survives refresh |
| Fallback | Manual classification always available | Continue core workflow | Provider unavailable |

# 29. AI Error / Quota Handling

| Condition | Detection | User message | Retry | Fallback | Logging |
| --- | --- | --- | --- | --- | --- |
| Invalid/missing API key | Provider response/config check | Material suggestion unavailable | Do not retry blindly | Manual classification | Error without key value |
| Quota exhausted | Provider status/response | AI temporarily unavailable | Retry later if appropriate | Manual classification | Metric/event without secret |
| Rate limit | Provider response | Try again shortly | Backoff according to provider guidance | Manual classification | Log status |
| Timeout | Request deadline | Suggestion timed out | One bounded retry if safe | Manual classification | Duration metric |
| Network failure | Transport error | Could not reach suggestion service | Retry action | Manual classification | Network error category |
| Invalid request | Client/server validation | Could not process image | Correct input | Manual classification | Validation detail |
| Model unavailable | Provider response | Suggestion unavailable | Retry later | Manual classification | Provider status |
| Unsupported input | Pre-validation/provider | This image cannot be classified | Capture another image/manual | Manual classification | Input category |
| Malformed output | Schema parser | Suggestion could not be read | Bounded retry | Manual classification | Parser failure |

# 30. Voice Implementation

Voice is an accessibility layer over existing application actions, not a second business-logic path.

| Capability | Implementation | Internet dependency | Fallback |
| --- | --- | --- | --- |
| Speech recognition | Selected browser/device/provider API — TBD | TBD by selected implementation | Text/touch input |
| Text-to-speech | Selected browser/device/provider API — TBD | TBD | Visible text |
| Language | Hindi and Marathi target; exact voice support must be verified on target devices | Provider/device dependent | Touch/text |
| Permission | Request microphone only when voice action starts | No | Continue without voice |
| Listening state | Visible indicator + stop/cancel | Depends on API | Text/touch |
| Failure | Plain-language error; never block core workflow | N/A | Text/touch |

The source baseline includes English/Telugu in testing prompts, but the current project product baseline explicitly targets Hindi and Marathi. English/Telugu should be treated as a test/extension decision, not silently added as a product requirement.

# 31. Multilingual Implementation

Create locale resource bundles keyed by stable identifiers.

Persist language preference per authenticated user/device as appropriate.

Keep translated strings out of component source.

Provide Hindi and Marathi coverage for the core P0 workflow before SIH hardening.

Define fallback behavior for missing keys: fallback locale + safe developer warning in non-production.

Localize labels, statuses, validation messages and navigation; domain identifiers remain stable.

Voice language selection must resolve against the same locale model where supported.

Test text expansion, Devanagari rendering, mixed numerals and long labels on small screens.

# 32. Location Implementation

| Stage | Implementation | Failure | Fallback |
| --- | --- | --- | --- |
| Permission | Request only when needed for discovery/context | Permission denied | Manual location path |
| Geolocation | Use device/browser geolocation | Timeout/unavailable | Manual location |
| Accuracy | Check accuracy threshold appropriate to product need | Poor accuracy | Ask user to confirm/edit |
| Validation | Validate selected locality/coordinates format | Invalid | Reject and ask again |
| Storage | Persist only what the workflow needs | Storage failure | Continue without location where product allows |
| User override | Allow manual correction | Mismatch | Use confirmed user selection |
| Update | Refresh only when meaningful | Failure | Retain last valid location with explicit age/status if shown |

Never use a hard-coded location as normal behavior and never present an inferred/placeholder location as the user's actual location.

# 33. Map Implementation

| Concern | Required behavior | Status |
| --- | --- | --- |
| Map library | Select and record actual library after stack/provider decision. | TBD |
| Tile provider | Use a provider whose terms/usage are appropriate for the deployment. | TBD |
| Markers | Show only authorized/appropriate recycler locations. | Required |
| Current location | Only with permission and user intent/context. | Required |
| Search/filter | List view remains available; filters must work without relying on visual map interpretation. | Required |
| Popup/detail | Open recycler detail from marker or list. | Required |
| Mobile | Use touch-friendly controls and avoid map-only interactions. | Required |
| Offline | Do not promise offline map tiles unless explicitly implemented. | TBD |
| Failure | Show list discovery or retry rather than blank map. | Required |

# 34. Offline Implementation

Offline boundary The baseline requires offline lot creation and synchronization behavior, not universal offline operation. Only actions explicitly classified as offline-capable may be queued locally.

| Action | Offline status | Local handling | UI state | Reconnect behavior |
| --- | --- | --- | --- | --- |
| Create/edit collector lot draft | Offline-capable | Local validation + durable local store | Pending | Sync when connected |
| Capture/attach photo | Offline-capable if device/local storage supports it | File validation/local metadata | Pending | Upload during sync |
| Manual classification | Offline-capable | Material taxonomy cached | Pending | Sync lot changes |
| Weight entry | Offline-capable | Numeric/range validation | Pending | Sync |
| Price information | Online-required unless reference data cache is explicitly implemented | N/A | Unavailable/last-known only if clearly labelled | Refresh online |
| Recycler discovery | Online-required by default | Location/manual input can be captured | Unavailable | Run online |
| Quote request | Online-required | N/A | Unavailable | Run online |
| Quote acceptance | Online-required | N/A | Unavailable | Run online |
| Handover confirmation | Online-required unless explicitly approved for offline | N/A | Unavailable | Run online |
| Payment recording | Online-required by default | N/A | Unavailable | Run online |
| History refresh | Online-required | Cached history may be read-only if implemented | Last synced | Refresh online |

# 35. Synchronization Engine

Detect connectivity state without assuming that 'online' means the server is reachable.

Persist each supported offline action as a durable operation with a unique operation ID.

Store enough operation metadata to retry safely without duplicating the domain transaction.

On reconnection, send queued operations in a deterministic order where dependencies require ordering.

Server validates identity, authorization, current resource version/state and operation payload.

Return an explicit applied / already-applied / rejected / conflict result.

Update local records from the authoritative server response.

Mark the operation synced only after the server acknowledges the operation outcome.

Retry transient failures with bounded backoff; do not endlessly retry permanent validation/authorization errors.

Surface conflicts to the user when automatic reconciliation cannot be safely performed.

| Scenario | Detection | Server behavior | Client behavior |
| --- | --- | --- | --- |
| Duplicate operation ID | Existing operation_id | Return prior outcome / idempotent acknowledgement | Mark synced using authoritative outcome |
| Stale resource state | Version/state mismatch | Reject or return conflict | Show conflict and preserve local data |
| Temporary network error | Transport failure | No mutation if request not received/processed | Retry |
| Validation error | 400-like domain response | No mutation | Mark failed; show actionable correction |
| Unauthorized | Auth/RBAC check | No mutation | Require re-auth / show permission error |
| Server processed but response lost | Operation record exists | Return prior result on retry | Reconcile and mark synced |

Idempotency requirement BR-009 and the sync specification require offline operations to be processed idempotently. The operation ID must be unique and durable across app restart; retrying the same operation must not create a second transaction.

# 36. File / Image Upload

| Stage | Implementation requirement |
| --- | --- |
| Selection/capture | Prefer camera-first flow on mobile; allow supported upload source. |
| Validation | Allowlist MIME/type, size and dimensions as appropriate; validate server-side too. |
| Compression | Use bounded compression only if it preserves classification/traceability needs. |
| Upload | Use authenticated upload path; never expose private storage credentials. |
| Progress | Show upload progress or explicit processing state. |
| Storage | Store binary in object storage; relational DB stores metadata/reference. |
| Metadata | Keep only necessary metadata; avoid unnecessary device/personal metadata. |
| Access | Private objects by default; signed/authorized access if selected provider supports it. |
| Failure | Keep draft and allow retry; do not lose user-entered lot data. |
| Deletion | Implement deletion only where required by product/privacy policy; ensure orphan cleanup strategy. |

# 37. Verification Implementation

| Stage | Actor | Data change | Status | Notification/audit |
| --- | --- | --- | --- | --- |
| Registration | Recycler | Create recycler profile/evidence record | Pending | Audit creation |
| Evidence collection | Recycler | Attach evidence references | Pending | Upload event |
| Submission | Recycler | Submit verification | Under Review | Admin queue |
| Review | Admin | Review evidence | Under Review | Audit event |
| Decision | Authorized admin | Approval/rejection status | Approved/Rejected | Decision + audit |
| Use in discovery | System | Eligibility derived from actual verification status | Eligible/not eligible | No false verified label |
| Re-review | Admin/recycler as allowed | Updated evidence/decision | Configured status | Audit history |

Trust rule Do not label a recycler “Government Verified” unless an actual authoritative integration exists and is documented. The UI should display the real platform verification status and the mechanism used.

# 38. Notification Implementation

| Event | Trigger | Recipient | Channel | Payload | State | Failure |
| --- | --- | --- | --- | --- | --- | --- |
| Quote received | Recycler quote submitted | Collector | In-app; push if selected | Quote summary + action | Read/unread | Retry/failure |
| Quote accepted | Collector accepts | Recycler | In-app; push if selected | Transaction status | Read/unread | Retry/failure |
| Handover status | Confirmation event | Relevant party | In-app; push if selected | Current state + next action | Read/unread | Retry/failure |
| Verification decision | Admin decision | Recycler | In-app; other channel if selected | Status + reason where appropriate | Read/unread | Retry/failure |
| Sync failure | Sync engine | Originating user | In-app | Operation + recovery | Read/unread | Retry queue |

# 39. Admin Implementation

Admin authentication must use the same secure identity foundation plus explicit administrative authorization.

User management must not expose unnecessary private user data.

Recycler verification must be attributable and auditable.

Reference data management must preserve effective dates/status where price information depends on time.

Transaction monitoring must read authoritative transaction state; do not build a second admin-only transaction state.

Issue management should record operational exceptions without allowing arbitrary database edits.

Analytics/reporting in the prototype should use existing persisted data and clearly labelled derived metrics.

Never ship a frontend-only mock admin account or role switch that grants real privileges.

# 40. Validation Implementation

| Layer | Purpose | Examples | Rule |
| --- | --- | --- | --- |
| Frontend | Fast user feedback | Required fields, numeric range, file size | Improves UX; never authoritative |
| Backend | Business and security authority | Ownership, role, state transition, duplicate operation | Mandatory for protected operations |
| Database | Structural invariants | NOT NULL, unique IDs, foreign keys, valid state values | Prevents corrupt persistence |

Required-field validation must match the SRS/UI flow.

Weight must be numeric and within the chosen business range; exact range must be finalized from the approved data model.

Ownership must be resolved server-side.

Duplicate quote acceptance, handover confirmation or payment recording must be rejected/idempotent according to the state model.

Reference estimates must not overwrite final negotiated value (BR-007).

Pending/rejected recyclers must not appear as verified (BR-011).

# 41. Error Handling Architecture

| Category | Condition | User response | Developer log |
| --- | --- | --- | --- |
| VALIDATION | Input/business rule failed | Fix the highlighted information. | Safe field-level details |
| AUTHENTICATION | Identity/session invalid | Sign in again / resend / retry. | Provider code only |
| AUTHORIZATION | User lacks access | You don't have permission for this action. | No restricted data |
| NETWORK | Transport unavailable | We couldn't connect right now. Retry. | Request ID if available |
| API | Server rejected request | We couldn't complete that action. Retry or correct input. | Safe domain code |
| DATABASE | Persistence failure | We couldn't save this yet. Your draft is preserved if supported. | Correlation ID |
| AI | Provider/model failure | Material suggestion unavailable. Choose manually. | Provider status, no secret |
| VOICE | Permission/recognition/TTS failure | Voice isn't available right now. Use touch/text. | Technical detail only in logs |
| LOCATION | Permission/GPS failure | We couldn't get your location. Choose it manually. | No fabricated location |
| UPLOAD | File/storage failure | Photo couldn't be uploaded. Try again. | File error category |
| SYNC | Queue failure/conflict | This item is pending/needs attention. | Operation ID/correlation |

Standard error envelope — Proposed A consistent machine-readable error shape should include a stable error code, user-safe message, retryability classification and correlation/request ID where supported. The exact JSON field names are a technical decision and must be frozen with the API contract.

# 42. Loading / Empty / Success Implementation

| Feature | Loading | Empty | Error | Success |
| --- | --- | --- | --- | --- |
| Dashboard | Skeleton/summary placeholders | No active lots/requests + CTA | Retry | Updated status cards |
| Lot creation | Save indicator | Not applicable | Field/API error | Draft saved |
| Discovery | Progress/list skeleton | No matching recyclers + filter/manual location | Retry / location fallback | Recycler list |
| Quote | Quote loading | No quote yet | Retry | Quote detail |
| History | List skeleton | No completed transactions | Retry | Transaction records |
| Admin queue | Table skeleton | Queue empty | Retry | Queue items |
| Sync | Sync indicator | No pending operations | Operation-level error | Synced state |

# 43. Security Implementation

| Requirement | Control | Implementation | Verification | Priority |
| --- | --- | --- | --- | --- |
| SEC-001 | Authenticated protected operations | Auth middleware/session provider | Security test | P0 |
| SEC-002 | Server RBAC/ownership | Authorization layer + DB scoping | Security integration | P0 |
| SEC-003 | Secure session/token handling | Selected provider | Auth test | P0 |
| SEC-004 | Server validation | Validation layer | API test | P0 |
| SEC-005 | Reject missing/invalid auth and roles | Middleware | Security E2E | P0 |
| SEC-006 | File validation/access | Upload service/storage policy | Upload security test | P0/P1 |
| SEC-007 | Secrets server-side | Env/secret manager | Secret scan/manual | P0 |
| SEC-008 | Attributable admin/workflow changes | Audit events | Audit test | P1 |
| SEC-009 | Rate limiting where configured | Gateway/API middleware | Abuse test | P1 |
| SEC-010 | No sensitive leakage in errors | Error handler | Negative/security tests | P0 |

Use HTTPS in deployed environments.

Apply least privilege to database/service accounts.

Do not log OTPs, tokens, passwords, private documents, secret keys or unnecessary location details.

Validate file uploads for type/size/access before storage or AI processing.

Treat admin operations as high-risk and audit them where required.

Do not claim penetration testing or compliance certification unless actually completed.

# 44. Privacy Implementation

| Data category | Minimize | Access | Retention/deletion | Implementation note |
| --- | --- | --- | --- | --- |
| Phone number | Required for authentication only | User + auth system | Provider/policy dependent | Do not expose in unrelated screens |
| Identity/evidence | Only verification needs | Recycler + authorized admin | Define policy before production | Private storage |
| Location | Only discovery/context need | User + authorized transaction context | Avoid unnecessary history | Manual override |
| Material images | Only lot/classification/traceability need | Owner/authorized parties | Define cleanup policy | Object storage |
| AI inputs/results | Only needed for assistive classification | Relevant workflow | Define provider retention + local policy | Do not claim zero retention without provider verification |
| Transaction history | Required for traceability/earnings | Owner/relevant party/admin | Business retention policy | Access scoped by role |

Consent, retention periods and deletion workflows require an explicit project policy before production. This document does not invent legal/regulatory retention durations.

# 45. Test-Driven Implementation Plan

| Module | Unit | Integration/API | E2E | Security | Offline/responsive |
| --- | --- | --- | --- | --- | --- |
| Auth/RBAC | Role resolver, guards | Auth + user store | Login → dashboard | Privilege escalation | Mobile auth |
| Lots | Validators/state commands | API + DB + media | Create lot | Ownership | Offline lot |
| Pricing | Estimate math | Reference data | Estimate flow | Admin write protection | Small screen |
| Quotes | Quote rules | Quote + transaction | Request → quote → accept | Cross-user access | Mobile |
| Transactions | State machine | DB transitions | Handover/payment | Invalid transition | Offline boundary |
| AI | Parser/fallback | Adapter contract | Photo → suggestion → correction | Secret handling | Slow network |
| Voice | State reducer | Provider adapter | Voice-assisted action | Permission behavior | Mobile browser |
| Location | Validation/fallback | Geolocation integration | Discovery with manual fallback | Privacy access | Mobile permissions |
| Sync | Queue/idempotency | Sync API + DB | Offline → reconnect | Replay/duplicate | Device restart |
| Admin | Table/filter logic | Verification + audit | Review → decision | Admin access | Desktop/responsive |

# 46. Unit Testing

Business-rule validators: required fields, numeric/range checks, allowed materials.

Transaction state machine: every allowed transition and every invalid transition.

Permissions: collector/recycler/admin read/write/verify decisions.

Idempotency: same operation ID produces one domain effect.

Sync reducer/queue logic: retryable vs permanent failure and conflict classification.

Localization: key existence, fallback behavior and status label mapping.

AI parser: valid, malformed, unknown-category and low-confidence results.

Estimate calculation: weight × configured reference price/range according to the approved pricing model.

Utility functions used by security-sensitive or data-integrity paths.

# 47. Integration Testing

Authentication + application user/profile linkage.

Authentication + RBAC + ownership.

API + relational database persistence.

Core lot workflow across media, classification, weight and pricing.

Quote lifecycle across collector and recycler roles.

Transaction state machine + handover + payment.

Verification + object storage/evidence references.

AI adapter + backend fallback.

Location + discovery.

Offline queue + synchronization + duplicate prevention.

# 48. End-to-End Testing

| Journey | Steps / assertion |
| --- | --- |
| Collector happy path | Login → create lot → photo → classify → weight → price/estimate → discover → request quote → receive/accept → handover → payment record → history |
| Collector manual AI fallback | Create lot → AI unavailable → manual classify → continue |
| Recycler path | Login → request → lot detail → quote → handover/transaction |
| Admin path | Login → verification queue → review → decision → transaction monitoring |
| Authorization path | Attempt another user's lot/quote/transaction |

| Journey | Steps / assertion |
| --- | --- |
| Collector happy path | Login → create lot → photo → classify → weight → price/estimate → discover → request quote → receive/accept → handover → payment record → history |
| Collector manual AI fallback | Create lot → AI unavailable → manual classify → continue |
| Recycler path | Login → request → lot detail → quote → handover/transaction |
| Admin path | Login → verification queue → review → decision → transaction monitoring |
| Authorization path | Attempt another user's lot/quote/transaction → must be denied without data leakage |
| Fresh-user path | Incognito/new session → authenticate → correct role → complete workflow; no developer shortcuts |
| Error recovery | Simulate network/API/AI failure at each major step → data preserved and recoverable |

# 49. Offline Testing

Start online and create a lot.

Disconnect network before saving/editing an offline-supported action.

Verify local save and visible OFFLINE/PENDING state.

Close/reopen the application and verify the pending operation remains.

Reconnect to a functioning backend.

Verify the operation is sent once and server state is updated.

Repeat the same sync request/operation ID and verify no duplicate transaction is created.

Create a stale/conflicting change and verify the documented conflict path.

Force a permanent validation error and verify the queue does not retry forever.

Verify UI never labels pending local data as server-confirmed.

# 50. AI Testing

Valid supported material image.

Invalid/unsupported image.

Low-confidence or ambiguous model response.

Slow response and timeout.

Invalid/missing API key.

Quota exhaustion/rate limit.

Malformed response.

Unknown material category.

Network loss.

Manual correction after AI suggestion.

AI unavailable while the rest of the collector workflow remains usable.

# 51. Voice Testing

Microphone permission granted/denied.

Hindi recognition where supported.

Marathi recognition where supported.

English/Telugu only if the team explicitly chooses to implement/test them.

Recognition failure and cancellation.

Network loss for online speech service.

TTS failure.

Long/ambiguous speech input.

Voice action followed by normal touch/text correction.

Mobile browser/device compatibility on the actual target device set.

# 52. Location Testing

Permission granted.

Permission denied.

GPS unavailable.

Timeout.

Poor accuracy.

User manually selects/overrides location.

Location changes between discovery sessions.

Invalid location data.

Discovery remains usable through a non-map path.

Application never displays a fabricated or hard-coded user location.

# 53. Mobile / Responsive Testing

| Viewport/context | Checks |
| --- | --- |
| Small mobile | No horizontal overflow; 44px+ touch targets; keyboard does not hide CTA; camera/voice controls usable. |
| Large mobile | Content hierarchy remains clear; cards do not become unnecessarily dense. |
| Tablet | Two-column or expanded layouts only where UX spec supports them. |
| Laptop | Recycler/admin information density improves without harming readability. |
| Desktop | Tables, filters, side navigation and dialogs remain accessible; no collector workflow becomes desktop-only. |

Check bottom navigation and back navigation.

Check dialogs/modals and keyboard focus.

Check camera and upload behavior.

Check voice controls.

Check map/list switching.

Check admin tables and horizontal scrolling only where unavoidable.

Check Devanagari rendering and long translated labels.

# 54. Browser Compatibility

The product baseline does not name a final browser matrix. The team must select a target browser/device matrix from the actual implementation platform and record tested versions. Do not publish compatibility claims before those tests pass.

| Target | Status | Verification |
| --- | --- | --- |
| Android mobile browser / selected app shell | Required for collector-oriented target | TBD — test on actual target devices |
| Modern desktop browser | Required for recycler/admin responsive use | TBD |
| Other browsers | Only if selected by team/product | TBD |

# 55. Performance Optimization

Measure before optimizing; do not add speculative infrastructure.

Lazy-load role/admin areas if the selected frontend supports it and bundle size justifies it.

Compress material images before upload when safe.

Paginate transaction/history/admin lists.

Index database fields used for ownership, state, status and common discovery queries.

Cache only data whose staleness is acceptable, such as reference labels/price information when explicitly designed.

Avoid repeated AI requests for the same unchanged image where caching is safe.

Set a measurable response target before final deployment (NFR-P-001 is currently TBD).

# 56. Logging & Debugging

| Log class | Examples | Must exclude |
| --- | --- | --- |
| Development | Debugging state transitions, request flow | Secrets, raw tokens |
| Production errors | Unhandled exception category, correlation ID | Passwords, tokens, private documents |
| Security | Auth failures, denied admin actions, sensitive operation events | Credential values |
| AI | Provider failure category, latency, model response validation result | API key, unnecessary image contents |
| Sync | Operation ID, result, conflict/failure category | Full private payload unless justified |
| Authentication | Login failure category, session events | OTP/token values |

# 57. Monitoring

| Signal | Prototype | Production evolution |
| --- | --- | --- |
| Application errors | Basic error log + manual review | Centralized error tracking/alerting |
| API failures | Log failures | Rate/latency/error dashboards |
| Authentication failures | Log safe failure category | Threshold alerts |
| AI failures | Count timeout/quota/provider failures | Provider health and cost monitoring |
| Sync failures | Surface in UI + logs | Queue health/alerting |
| Performance | Manual smoke/measurement | APM/metrics |
| Database errors | Safe logs | DB monitoring/alerts |

# 58. CI/CD Implementation

A CI/CD pipeline is not claimed to exist until verified in the repository. When implemented, the required conceptual pipeline is:

Commit
  → dependency install
  → lint
  → type check
  → unit/component tests
  → integration/API tests
  → build
  → security checks
  → deploy selected environment
  → smoke test

| Gate | Required result | Release blocker? |
| --- | --- | --- |
| Install | Clean dependency installation from lockfile | Yes |
| Lint | No blocking lint errors | Yes |
| Type check | Pass where applicable | Yes |
| Tests | Required suite passes | Yes |
| Build | Production build succeeds | Yes |
| Security checks | No known blocking secret/security issue | Yes |
| Deploy | Selected environment updated successfully | Yes |
| Smoke | Core path passes | Yes |

# 59. Code Review

Requirement or approved technical decision referenced.

Correct module boundary.

Tests cover new business behavior and failure paths.

Authorization is enforced server-side.

UI states match UI/UX baseline.

No duplicate component/service created unnecessarily.

No secrets or private configuration committed.

Mobile/responsive behavior checked.

Offline behavior explicitly addressed when applicable.

Logging does not leak sensitive data.

Documentation/traceability updated.

Production build impact understood.

# 60. Definition of Done

☐ Requirement implemented

☐ UI implemented

☐ Backend implemented where applicable

☐ Database integrated where applicable

☐ Validation implemented

☐ Authorization implemented

☐ Loading state

☐ Empty state

☐ Error state

☐ Success state

☐ Offline state where applicable

☐ Mobile checked

☐ Accessibility checked

☐ Tests completed

☐ Security checked

☐ Documentation updated

☐ Traceability updated

☐ Production/SIH build verified

☐ No dead UI actions

☐ No fake verification/location/AI claims

# 61. Bug Management

| Severity | Meaning | Examples |
| --- | --- | --- |
| Critical | Blocks core workflow, data integrity, security or deployability. | Cannot authenticate; duplicate transaction; privilege escalation; production crash |
| High | Major P0/P1 path broken with limited workaround. | Quote acceptance fails; offline queue loses data |
| Medium | Important defect with workaround. | Incorrect empty state; non-blocking localization defect |
| Low | Minor visual/content issue. | Spacing, copy, non-critical alignment |

| Field | Required content |
| --- | --- |
| Bug ID | Unique identifier |
| Title | Concise problem statement |
| Environment | Dev/test/staging/SIH |
| Steps | Reproducible sequence |
| Expected | Requirement-aligned behavior |
| Actual | Observed behavior |
| Severity | Critical/High/Medium/Low |
| Priority | Release ordering |
| Root Cause | After diagnosis |
| Fix | Implementation summary |
| Tested By | Reviewer/tester |
| Status | Open/In Progress/Fixed/Verified/Closed |

# 62. Development Risks

| Risk | Probability | Impact | Mitigation | Contingency | Owner |
| --- | --- | --- | --- | --- | --- |
| AI API quota/provider failure | Medium | High | Adapter + manual fallback + bounded retry | Demo classification manually | AI owner |
| Authentication configuration | Medium | High | Early provider verification + isolated auth tests | Controlled test account/flow without bypass | Backend |
| Database policy errors | Medium | Critical | Integration/security tests + least privilege | Disable unsafe deployment; restore known DB | Backend/DB |
| External API dependency | Medium | High | Adapters + graceful fallback | Use supported non-external path where product permits | Technical lead |
| Offline synchronization complexity | High | High | Implement only required offline actions; idempotency tests | Disable unsupported offline action, preserve drafts | Backend/Frontend |
| Voice browser compatibility | Medium | Medium | Target-device testing + touch/text fallback | Core flow without voice | Frontend |
| GPS permission/accuracy | Medium | Medium | Manual location fallback | Manual selection | Frontend |
| Mobile UI issues | Medium | High | Device matrix + E2E | Fix before release | Frontend/UX |
| Deployment configuration | Medium | High | Reproducible env/build checklist | Rollback/redeploy | DevOps |
| Third-party service outage | Medium | High | Failure simulation + fallback UX | Graceful degradation | Owner by service |

# 63. External Service Failure Strategy

| Dependency | Detection | User behavior | Core workflow impact |
| --- | --- | --- | --- |
| AI | Timeout/provider error/quota | Show unavailable + manual classification | Should not block lot completion |
| Authentication | Provider/network failure | Explain login unavailable | Authentication cannot proceed; no fake login |
| Maps | Tile/provider failure | Use recycler list/manual location | Discovery remains list-first where data exists |
| Voice | Permission/API failure | Use touch/text | Core workflow continues |
| Database | API/server error | Preserve local draft where supported; retry | Server-backed actions unavailable |
| Storage | Upload error | Keep draft + retry | Photo upload blocked until resolved if required |
| Network | Connectivity loss | Show offline state and restrict unsupported actions | Offline-supported actions continue |

# 64. Development Seed / Test Data

Create deterministic seed records with a clear TEST/DEVELOPMENT identity.

Use controlled material reference data and sample price information labelled as configured reference data.

Create recycler test accounts only in non-production environments.

Never fabricate government verification or imply that a test recycler is government-certified.

Do not fabricate real people or use personal data unnecessarily.

Do not hide test accounts or bypass logic in production application code.

Production/evaluator environments must not contain developer login shortcuts.

# 65. Demo Data Strategy

Prepare controlled accounts through the normal application workflow or approved environment seeding.

Prepare a small, coherent dataset: one collector, at least one eligible recycler, supported material records and reference prices.

Prepare one repeatable lot scenario that can traverse the full state machine.

Ensure the demo can be restarted without manual database editing.

Test the exact deployed URL in a fresh/incognito session before presentation.

Keep a recovery path for AI/network failure that still demonstrates the approved product workflow.

Do not expose test credentials, secret keys or database consoles during the demonstration.

# 66. SIH Screening Hardening

☐ Production/evaluator URL resolves correctly.

☐ Fresh-user authentication works.

☐ Collector role opens collector dashboard only.

☐ Recycler role opens recycler dashboard only.

☐ Admin role is protected.

☐ Core lot → quote → acceptance → handover → payment/history flow persists.

☐ AI assist works or cleanly falls back to manual classification.

☐ Hindi and Marathi core UI strings render correctly.

☐ Voice path is demonstrable if selected; touch/text remains complete.

☐ Location permission and manual fallback work.

☐ Offline lot save + sync works for the supported scope.

☐ Verification status is truthful and attributable.

☐ Error states are understandable.

☐ Mobile UI has no blocking overflow.

☐ Performance is acceptable on target device/network.

☐ Security review passes for auth/RBAC/secrets/uploads.

☐ External service failure does not create false success states.

# 67. Production Build Checklist

☐ Dependencies installed from lockfile

☐ Environment variables configured

☐ Secrets secure

☐ Type check passes where applicable

☐ Lint passes

☐ Tests pass

☐ Build succeeds

☐ Database migrations verified

☐ Authentication works

☐ Role protection works

☐ APIs work

☐ External services work or fallbacks verified

☐ Error handling works

☐ Mobile UI works

☐ Production URL works

☐ Incognito/fresh-session test passes

☐ No developer shortcuts

☐ No fake verification/location/AI claims

# 68. Deployment Procedure

Verified source
  → clean dependency install
  → test/lint/type-check
  → production build
  → configure environment/secrets
  → apply safe database migration
  → deploy application
  → verify health/availability
  → run smoke test
  → record deployment version and result

Exact commands are intentionally omitted until the selected stack and hosting provider are verified. The team must not copy commands from an unrelated stack.

# 69. Post-Deployment Smoke Test

Open production/evaluator URL.

Register or log in using the normal supported path.

Verify the expected role.

Open dashboard.

Create/perform the core action.

Verify database-backed state, not just UI state.

Test a second role and verify the cross-role state update.

Test logout.

Open a fresh/incognito session and verify no authenticated state leaks.

Record smoke-test result, deployment version and known issues.

# 70. Development Traceability Matrix

| Req | Requirement | Code module | API | DB | UI | Test case | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Create collector lot | collector/lots | Lot create/update API TBD | lots | CO-02 | T-LOT-01 | P0 |
| FR-002 | Capture material photo | collector/media | Media upload API TBD | lot_media | CO-03 | T-MEDIA-01 | P0 |
| FR-003 | Manual classification | collector/lots | Lot classification API TBD | lots/materials | CO-04 | T-CLASS-01 | P0 |
| FR-004 | AI classification assist | ai adapter + collector | AI service contract TBD | classification result if persisted | CO-04 | T-AI-01..09 | P0 |
| FR-005 | Enter weight | collector/lots | Lot update API TBD | lots | CO-05 | T-WEIGHT-01 | P0 |
| FR-006 | Display price information | pricing | Price read API TBD | prices | CO-06 | T-PRICE-01 | P0 |
| FR-007 | Calculate value estimate | pricing | Estimate path TBD | derived | CO-06 | T-EST-01 | P0 |
| FR-008 | Submit lot | collector/lots | Lot submit API TBD | lots | CO-02..07 | T-LOT-02 | P0 |
| FR-009 | Discover recyclers | discovery | Discovery API TBD | recyclers/location | CO-07 | T-DISC-01 | P0 |
| FR-010 | Submit for quote | quotes | Quote request API TBD | quote_requests | CO-08 | T-QUOTE-01 | P0 |
| FR-011 | Provide quote | quotes | Quote API TBD | quotes | RE-04 | T-QUOTE-02 | P0 |
| FR-012 | Accept quote | transactions | Accept transition API TBD | transactions | CO-09 | T-TXN-01 | P0 |
| FR-013 | Record handover | transactions/handover | Handover API TBD | handover | CO-10/RE-05 | T-HAND-01 | P0 |
| FR-014 | Record payment | transactions/payment | Payment API TBD | payment_records | CO-11 | T-PAY-01 | P0 |
| FR-015 | Display earnings history | history | History API TBD | transactions/payment | CO-12 | T-HIST-01 | P0 |
| FR-016 | Display traceability | history/transactions | Transaction detail API TBD | transactions/audit | CO-12 | T-TRACE-01 | P0 |
| FR-017 | Admin verify recycler | verification/admin | Verification API TBD | verification | AD-02/03 | T-VER-01 | P1 |
| FR-018 | Localize core UI | i18n | Locale persistence TBD | user preference/local | SH-04 + all | T-I18N-01 | P0 |
| FR-019 | Offline create lot | offline/lots | Sync contract TBD | local store | CO-02..05 | T-OFF-01 | P1 |
| FR-020 | Synchronize queued lot | sync | Sync API TBD | sync_operation | CO-01 status | T-SYNC-01 | P1 |
| FR-021 | Show sync state | shared status | Sync status path TBD | local/server state | CO-01 | T-SYNC-02 | P1 |
| FR-022 | Safety guidance | collector content | Content source TBD | Reference content | Collector UX | T-SAFE-01 | P1 |
| FR-023 | Voice assistance | voice | Voice adapter TBD | Optional interaction state | Shared/Collector | T-VOICE-01 | P1 |
| FR-024 | Manual location fallback | location | Location update/discovery TBD | location context | CO-07 | T-LOC-01 | P1 |
| FR-025 | Role-protected API | authz | All protected APIs | users/roles/ownership | All protected screens | T-SEC-01 | P0 |

# 71. Implementation Status Matrix

| Feature | Requirement area | Owner | Phase | Status | Blocked by | Test status | Deployment status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| F-01 / FR-001 | Authentication / lot module | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-02 / FR-002 | Material photo | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-03 / FR-003 | Manual classification | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-04 / FR-004 | AI classification assist | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-05 / FR-005 | Weight entry | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-06 / FR-006 | Price information | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-07 / FR-007 | Value estimate | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-08 / FR-008 | Submit lot | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-09 / FR-009 | Recycler discovery | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-10 / FR-010 | Quote request | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-11 / FR-011 | Recycler quote | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-12 / FR-012 | Accept quote | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-13 / FR-013 | Handover | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-14 / FR-014 | Payment record | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-15 / FR-015 | Earnings history | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-16 / FR-016 | Traceability | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-17 / FR-017 | Recycler verification | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-18 / FR-018 | Hindi/Marathi UI | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-19 / FR-019 | Offline lot creation | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-20 / FR-020 | Queued sync | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-21 / FR-021 | Sync state | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-22 / FR-022 | Safety guidance | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-23 / FR-023 | Voice assistance | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-24 / FR-024 | Manual location fallback | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |
| F-25 / FR-025 | Role-protected API | TBD — assign after repository audit | Phase mapping per Section 8 | Not Started | Technology/codebase verification | Not Started | Not Deployed |

Allowed status vocabulary: Not Started • In Progress • Blocked • Implemented • Tested • Verified • Deployed. Update this matrix from actual repository/CI evidence; do not mark a feature implemented based on a screen existing alone.

# 72. Team Responsibility

| Role | Primary ownership | Does not own alone |
| --- | --- | --- |
| Frontend | Screens, components, state, API client, responsive/accessibility | Backend authorization/business truth |
| Backend | APIs, business rules, state machine, validation, persistence | Final visual design |
| Database | Schema, migrations, indexes, backup/migration safety | UI behavior |
| AI/ML | AI adapter, parsing, fallback behavior, model/provider integration | Product truth of classification |
| UI/UX | Design source of truth, content/accessibility review | Production deployment |
| QA | Test design, regression, E2E, release verification | Unreviewed production changes |
| DevOps | Environment/deployment/CI if assigned | Business-rule implementation |
| Security | Security review and hardening | Day-to-day feature ownership |
| Documentation | Traceability, runbooks, decision records | Technical approval without owner review |

No individual team members are assigned because the source baseline does not provide a confirmed team roster.

# 73. Development Schedule

A calendar schedule cannot be responsibly fixed from the source baseline because team size, current codebase maturity and SIH screening deadline are not supplied. The dependency-ordered roadmap below is the planning baseline.

| Sequence | Phase | Tasks | Dependencies | Expected output | Testing |
| --- | --- | --- | --- | --- | --- |
| 0 | Project audit + technology decisions | Repository inventory, actual stack, build/test/deploy truth | All subsequent work | Audit report + decision register | Build/test baseline |
| 1 | Foundation | Env, shared contracts, auth skeleton, DB migrations | 0 | Buildable foundation | Install/build/test |
| 2 | Collector core | Lot/photo/classification/weight/price/estimate | 1 | P0 collector flow | Unit/integration |
| 3 | Recycler + quote | Discovery/request/quote | 2 | Cross-role quote flow | E2E |
| 4 | Transaction | Accept/handover/payment/history/state machine | 3 | End-to-end transaction | State/security/E2E |
| 5 | Admin + verification | Admin controls, verification, monitoring | 4 | Operational path | Security/E2E |
| 6 | AI + language + voice | Assistive layers and Hindi/Marathi | 2 + foundation | Accessible multilingual demo | AI/voice/component |
| 7 | Location + offline + sync | Manual fallback, queue, reconciliation | 2–4 | Resilient supported flow | Offline/E2E |
| 8 | Hardening | Security, performance, responsive, errors | All | Release candidate | Full regression |
| 9 | SIH deployment/demo | Deploy, smoke, fresh-user rehearsal | 8 | Verified demo URL | Smoke/E2E |

Schedule rule Convert these sequence phases into dates only after the team records available developers, current implementation percentage, target screening date and selected deployment environment. This avoids an unrealistic calendar commitment.

# 74. Final Technical Review

| Review question | Assessment |
| --- | --- |
| Can developers implement without guessing? | Mostly yes for behavior and architecture; provider-specific commands/endpoints still require technology/API decisions. |
| Are all P0/P1 requirements mapped? | Yes at requirement/module/test level in this baseline; exact code status remains TBD until repository audit. |
| Are architecture boundaries respected? | Yes: modular backend, relational system of record, object storage, external adapters, server-authoritative rules. |
| Are database operations defined? | Domain entities and ownership are mapped; exact schema migration tooling/provider is TBD. |
| Are API dependencies defined? | Required operations are mapped; exact endpoint contracts remain TBD because SRS does not define final URLs. |
| Are authentication and authorization secure? | Required controls are defined; actual provider/configuration must be verified before claiming implementation. |
| Is offline synchronization realistic? | Yes for explicitly scoped offline operations if durable operation IDs, idempotency and reconciliation are implemented. |
| Are AI failures handled? | Yes: invalid key, quota, rate limit, timeout, network, malformed output, unsupported input and fallback. |
| Are voice/language requirements implementable? | Yes at architecture level; actual provider/device capability must be verified. |
| Is location implemented correctly? | Design requires permission, geolocation, validation, manual fallback and no fabricated location. |
| Are roles separated? | Yes: Collector, Recycler, Administrator with server-side authorization. |
| Are mobile requirements covered? | Yes: mobile-first screens, touch targets, responsive and device tests. |
| Can external services fail gracefully? | Yes where fallback exists; authentication/database outages necessarily block server-backed operations without pretending success. |
| Are tests defined? | Yes across unit, integration/API, E2E, offline, AI, voice, location, responsive and security. |
| Can production build be reproduced? | Only after actual stack/hosting is recorded and the build pipeline is verified. |
| Can SIH demo run without developer intervention? | Target is yes; this requires final hardening, valid demo data and fresh-user rehearsal. |

## Implementation gaps requiring explicit closure

Actual frontend framework/runtime and version.

Actual backend runtime/framework and version.

Actual database engine/provider and migration tool.

Actual authentication provider and session mechanism.

Actual object storage provider.

Actual AI provider/model and server-side adapter implementation.

Actual voice implementation/provider and target-device support.

Actual localization library or framework integration.

Actual map/GIS library and tile provider.

Actual offline storage mechanism.

Actual hosting/deployment provider and production/evaluator URL.

Final API contract and endpoint naming.

Final measurable performance targets.

Team roster/owners.

SIH screening deadline/calendar.

Existing prototype/codebase implementation status.

# 75. Final Development Checklist

## FOUNDATION

☐ Repository

☐ Environment

☐ Dependencies

☐ Configuration

☐ Build/test baseline

## FRONTEND

☐ Routing

☐ Components

☐ Responsive UI

☐ Accessibility

☐ Loading/empty/error/success states

## AUTH

☐ Login

☐ OTP if selected

☐ Session

☐ Logout

☐ RBAC

## BACKEND

☐ APIs

☐ Validation

☐ Business logic

☐ Error handling

☐ State machine

## DATABASE

☐ Schema

☐ Relationships

☐ Policies/access

☐ Migrations

☐ Persistence

## CORE WORKFLOW

☐ Collector

☐ Recycler

☐ Admin

☐ Transaction

☐ History/traceability

## AI

☐ Input

☐ Model/API adapter

☐ Result parsing

☐ Failure

☐ Fallback

## VOICE

☐ Speech recognition

☐ TTS if selected

☐ Languages

☐ Failure/fallback

## LOCATION

☐ GPS

☐ Manual location

☐ Maps/list discovery

☐ Failure

## OFFLINE

☐ Local storage

☐ Queue

☐ Sync

☐ Idempotency/conflict handling

## SECURITY

☐ Secrets

☐ Authentication

☐ Authorization

☐ Data protection

☐ Upload validation

## TESTING

☐ Unit

☐ Integration/API

☐ E2E

☐ Mobile

☐ Offline

☐ AI

☐ Voice

☐ Location

☐ Security

## DEPLOYMENT

☐ Production build

☐ Environment

☐ Deployment

☐ Smoke test

☐ Production/evaluator URL

# 76. Final Development Summary

| Area | Baseline |
| --- | --- |
| Technology stack | Architecture is defined; provider/runtime/version choices are TBD until repository/technology audit. |
| Major modules | Authentication/RBAC; users; lots; media; pricing; discovery; quotes; transactions/handover/payment; history; verification/admin; AI; voice; localization; location; offline/sync; notifications. |
| Development phases | Audit → foundation → auth → collector core → recycler/quote → transaction → admin → assistive features → offline/sync → hardening → deployment/demo. |
| P0/P1 implementation scope | All SRS FR-001 through FR-025 plus applicable security/business rules and UI/UX states. |
| Major dependencies | Auth provider; relational DB; object storage; optional AI/voice/map providers; hosting; selected testing/CI tooling. |
| Critical risks | External provider failure, auth configuration, database policy errors, offline sync complexity, mobile/voice/GPS compatibility, deployment configuration. |
| Testing strategy | Unit + integration/API + E2E + security + offline + AI + voice + location + responsive/device testing. |
| Deployment strategy | Verified source → clean build/test → environment/secrets → safe migration → deploy → smoke test; exact commands TBD. |
| SIH readiness | Requires final stack verification, integrated P0/P1 behavior, valid demo data, fresh-user test and no developer shortcuts. |
| Production evolution | Harden offline/sync, verification operations, notifications, observability, accessibility/localization, retention/privacy, scale and integrations. |
| Open decisions | Actual stack/provider versions, API contract, team ownership, performance target, deployment target, schedule, external-service configurations. |

Engineering north star Build a real, integrated Kabadiwala Connect application in which the collector, recycler and administrator interfaces operate on the same authoritative domain records and transaction state. A polished collection of disconnected screens is not considered implementation-complete.

# Appendix A — Baseline Requirement Vocabulary

| Category | Source-defined examples |
| --- | --- |
| Functional requirements | FR-001 through FR-025 |
| Security requirements | SEC-001 through SEC-010 |
| Performance requirements | NFR-P-001 through NFR-P-005 |
| Business rules | BR-001 through BR-012 |
| Core roles | Collector / Recycler / Administrator |
| Core transaction lifecycle | Draft → Submitted → Quote Received → Accepted → Scheduled → Handover Initiated → Collector Confirmed / Recycler Confirmed → Completed → Payment Recorded |
| Core UX languages | Hindi and Marathi target |
| Offline scope | Offline lot creation + queued synchronization; other actions require explicit implementation support |
| AI posture | Assistive/advisory; manual correction/fallback mandatory |
| Trust posture | No unsupported government verification claims; no fabricated locations; no fallback presented as genuine AI |

# Appendix B — Change Control Rules

Product behavior changes → update PRD/SRS and then update this implementation plan.

Architecture boundary changes → update SAD/architecture decision and then update module/API/deployment sections.

UX behavior changes → update UI/UX baseline and then update screen/component/test mappings.

Technology/provider changes → record a technical decision, update stack matrix, repository instructions and deployment runbook.

Implementation status changes → update the status matrix from evidence such as code, tests, CI or deployment verification.

Any new feature not already approved must be marked “Development Recommendation — Requires Product Approval”.